PRODUCT REQUIREMENTS DOCUMENT

Sprint 1 — Data Product Track

Project Name:  Occupancy Volatility & Segment Insights Dashboard

Team:  Akhil K Kurian, Manuel Beracah

Repository:  Akhil_OccupancyVolatility_Kalvium-Community

Duration:  4 weeks / 20 working days

# 1. Problem Statement

A hotel chain collects booking trends, cancellation history, and seasonal pricing records, but revenue teams still struggle to identify which customer segments contribute most to occupancy volatility.

# 2. Project Objective

Build a data pipeline and interactive dashboard that joins booking, cancellation, and seasonal pricing data to identify which customer segments drive the most occupancy volatility, and explain the behavioral patterns (cancellation rate, lead time, seasonal concentration) behind that volatility.

# 3. Core Question

Which customer segments contribute most to occupancy volatility, and what booking/cancellation behaviors within those segments explain it?

# 4. Goals & Success Criteria

| Goal | Success looks like |
| --- | --- |
| Quantify occupancy volatility | A defined, reproducible volatility metric computed per segment per time period |
| Rank segments by contribution to volatility | A clear, ranked view (chart + table) of segments from most to least volatile |
| Explain why a segment is volatile | Cancellation rate, lead time, and seasonal concentration linked back to each segment |
| Deliver a usable tool | A live, filterable Streamlit dashboard, not a static report |
| Reproducibility | Anyone can re-run the pipeline end-to-end from raw CSVs to dashboard with one command |
| Quantify financial stakes | Revenue at risk from cancellations shown per segment, not just occupancy swings, so revenue team can prioritize by dollars, not just variance |

# 5. Scope

### In scope

- Cleaning and joining booking, cancellation, and seasonal pricing datasets

- Segment-level occupancy and volatility metrics (std dev / coefficient of variation of occupancy over time)

- Cancellation behavior analysis by segment (rate, lead time, timing relative to check-in)

- Seasonal decomposition — is volatility seasonal or segment-driven?

- Interactive Streamlit dashboard with segment/season filters

- Automated data quality checks on every push (GitHub Actions)

### Out of scope (for Sprint 1)

- Predictive forecasting models (this is diagnostic, not predictive)

- Pricing recommendation engine

- Real-time/streaming data pipeline (batch/static dataset only)

# 6. Data Understanding

### 6.1 Expected Source Files

| File | Grain | Key Fields (assumed — confirm Week 1, Day 1-2) |
| --- | --- | --- |
| bookings.csv | 1 row per reservation | reservation_id, segment/channel, room_type, booking_date, check_in_date, check_out_date, nights, rate, total_rooms_available |
| cancellations.csv | 1 row per cancellation event | reservation_id, cancellation_date, reason (optional), refund_status |
| seasonal_pricing.csv | 1 row per date/period | date, season_tag, base_rate, demand_tier |

### 6.2 Join Strategy

- bookings LEFT JOIN cancellations on reservation_id (not all bookings cancel)

- bookings JOIN seasonal_pricing on check_in_date → date (or nearest date within the season window)

- Output: a single fact table — fact_bookings_enriched — one row per reservation with segment, dates, cancellation flag, and season tag attached

### 6.3 Open Questions to Resolve in Week 1

- Is "segment" defined by booking channel (Travel Agency/direct/corporate/walk-in) or customer type? This determines the whole groupby logic downstream.

- Is occupancy tracked at room-night grain or booking grain? Affects the denominator for occupancy rate.

- Does a total_rooms_available field exist, or must capacity be assumed/derived per property?

- Do the three files share a consistent date range, or does one need trimming/padding?

# 7. Key Metrics & Formulas

| # | Metric | Formula | Purpose |
| --- | --- | --- | --- |
| 1 | Occupancy Rate | booked_room_nights / available_room_nights | Base occupancy signal |
| 2 | Occupancy Volatility | stddev(occupancy_rate) or CoV over rolling windows, per segment | Core volatility measure |
| 3 | Cancellation Rate | cancelled_bookings / total_bookings per segment | Explains driver #1 |
| 4 | Avg Lead Time | mean(check_in_date − booking_date) per segment | Explains driver #2 |
| 5 | Seasonal Concentration Index | share of bookings in top-2 seasons vs. even spread | Explains driver #3 |
| 6 | Segment Volatility Contribution | segment_variance / total_variance | Headline metric |
| 7 | Revenue at Risk | cancelled_room_nights × rate, summed per segment | Direct revenue lost to cancellations |
| 8 | Revenue Volatility Index | stddev(daily_room_revenue) / mean(daily_room_revenue), per segment | Shows if occupancy volatility hits revenue, not just room counts |

# 8. Technical Architecture

### 8.1 High-Level Data Flow

raw/*.csv (bookings, cancellations, seasonal_pricing)

|  Python (ingest.py)

v

Schema validation & ingestion log

- dtype checks, required columns, null-count report, row-count log

|  Pandas (clean.py, transform.py)

v

Cleaning layer

- date standardization, dedup, null handling, segment normalization

|  Pandas (features.py)

v

Feature engineering

- occupancy_rate, lead_time, cancel_flag, season_tag join

|  load to SQLite/Postgres (load.py)

v

SQL layer

- fact_bookings_enriched, dim_segment, KPI views

|  SQL queries via SQLAlchemy/psycopg2

v

Streamlit app

- segment ranking, volatility trend, filters: segment / season / date range

|

v

GitHub Actions (on every push)

- runs data-quality checks (row counts, null thresholds, schema drift)

- fails the build if checks don't pass

### 8.2 Repository Structure

Akhil_OccupancyVolatility_Kalvium-Community/

├── data/

│   ├── raw/                  # original CSVs, untouched

│   ├── interim/              # after cleaning, before feature engineering

│   └── processed/            # final fact table, ready for SQL load

├── src/

│   ├── ingest.py             # reads raw CSVs, validates schema

│   ├── clean.py              # null handling, dedup, date fixes

│   ├── features.py           # occupancy rate, lead time, volatility calcs

│   ├── load.py               # loads processed data into SQL

│   └── queries.py            # parameterized SQL query functions

├── sql/

│   ├── schema.sql            # table definitions

│   └── kpi_queries.sql       # reusable KPI + volatility queries

├── app/

│   └── dashboard.py          # Streamlit entry point

├── tests/

│   └── test_data_quality.py  # row count, null %, schema checks (CI)

├── .github/workflows/

│   └── data_quality.yml      # GitHub Actions workflow

├── notebooks/                # EDA / exploration, not production code

├── README.md                 # Team Charter + setup instructions

├── PRD.md

├── pipeline_design.md

└── requirements.txt

### 8.3 SQL Schema (draft)

CREATE TABLE dim_segment (

segment_id     INTEGER PRIMARY KEY,

segment_name   TEXT NOT NULL          -- e.g. OTA, Direct, Corporate, Group

);

CREATE TABLE fact_bookings_enriched (

reservation_id      TEXT PRIMARY KEY,

segment_id          INTEGER REFERENCES dim_segment(segment_id),

booking_date         DATE,

check_in_date        DATE,

check_out_date       DATE,

nights                INTEGER,

rate                  NUMERIC,

is_cancelled           BOOLEAN,

cancellation_date      DATE,

lead_time_days         INTEGER,

season_tag              TEXT,

room_nights              INTEGER

);

-- Example KPI view: daily occupancy by segment

CREATE VIEW v_occupancy_by_segment_day AS

SELECT

segment_id,

check_in_date AS date,

SUM(room_nights) AS booked_room_nights

FROM fact_bookings_enriched

WHERE is_cancelled = FALSE

GROUP BY segment_id, check_in_date;

-- Example KPI view: revenue at risk from cancellations, by segment

CREATE VIEW v_revenue_at_risk_by_segment AS

SELECT

segment_id,

SUM(room_nights * rate) AS revenue_at_risk

FROM fact_bookings_enriched

WHERE is_cancelled = TRUE

GROUP BY segment_id;

### 8.4 Tech Stack Summary

| Layer | Tool | Role |
| --- | --- | --- |
| Ingestion & validation | Python | Read raw files, enforce schema, log issues |
| Cleaning & transformation | Pandas | Nulls, dedup, joins, feature engineering |
| Storage & aggregation | SQL (SQLite dev / Postgres if scaled) | Store clean data, compute KPI + volatility queries |
| Presentation | Streamlit | Interactive, filterable dashboard |
| CI / Data quality | GitHub Actions | Automated checks on every push — blocks bad data from merging |
| Version control | Git / GitHub | Full history, PR-based review, Kanban board tracking |

### 8.5 Data Quality Checks (CI gate)

Run automatically via .github/workflows/data_quality.yml on every push touching data/ or src/:

- Required columns present in all three raw files

- No more than a defined null-% threshold in critical columns (segment, booking_date, check_in_date)

- No duplicate reservation_id in the processed fact table

- Row count of processed output is within expected range of raw input (flags silent data loss)

# 9. Team & Ownership

Both team members pair on the PRD, pipeline design, and final dashboard review. Day-to-day execution ownership is split so both people build depth across the stack, not siloed skills.

| Area | Primary Owner | Supporting |
| --- | --- | --- |
| Data ingestion & cleaning (Python/Pandas) | Akhil K Kurian | Manuel Beracah |
| SQL schema & KPI queries | Akhil K Kurian | Manuel Beracah |
| EDA & segmentation analysis | Manuel Beracah | Akhil K Kurian |
| Streamlit dashboard build | Manuel Beracah | Akhil K Kurian |
| GitHub Actions / repo hygiene | Shared — Project Admin sets up, both maintain | — |
| Daily journals & standups | Both, individually, every day | — |

# 10. Day-Wise Execution Plan (4 Weeks / 20 Working Days)

### Week 1 — Discovery, PRD & Pipeline Design

Gate: PRD and Pipeline Design must both be approved before Week 2 build work starts.

| Day | Akhil K Kurian | Manuel Beracah | Joint / Team |
| --- | --- | --- | --- |
| Day 1 | Explore bookings.csv — profile columns, nulls, dtypes | Explore cancellations.csv and seasonal_pricing.csv — profile columns, nulls | Repo setup: naming convention, branch protection, Kanban board, Write access. Team Charter into README |
| Day 2 | Document data quality issues in bookings (duplicates, bad dates, inconsistent segment labels) | Document data quality issues in cancellations + seasonal data | Standup: share findings, align on segment definition open question |
| Day 3 | Draft ingestion/validation logic outline (ingest.py pseudocode) | Draft volatility metric definitions and dashboard wireframe | Resolve open questions from Section 6.3 with mentor if blocked |
| Day 4 | Write Pipeline Design doc — architecture diagram, tool choices, schema draft | Review and stress-test Pipeline Design against dashboard needs | Draft this PRD together, cross-check against problem statement |
| Day 5 | Finalize SQL schema draft (Section 8.3) | Finalize wireframe + metric list | Submit PRD + Pipeline Design for mentor approval; daily journal + PR |

### Week 2 — Data Cleaning & Feature Engineering

| Day | Akhil K Kurian | Manuel Beracah | Joint / Team |
| --- | --- | --- | --- |
| Day 6 | Build ingest.py — schema validation, ingestion log | Set up data/interim and data/processed folder conventions | Standup: confirm approval received, kick off build phase |
| Day 7 | Clean bookings.csv — nulls, duplicates, date standardization | Clean cancellations.csv — match reservation IDs, standardize dates | PR + journal: document each cleaning decision with justification |
| Day 8 | Normalize segment labels (spelling/casing inconsistencies) | Clean seasonal_pricing.csv — align date ranges with bookings | Mid-week check-in on blockers |
| Day 9 | Build join logic — merge bookings + cancellations + seasonal pricing | Validate joined fact table row counts against raw inputs | Review joined output together |
| Day 10 | Engineer lead_time_days, is_cancelled flag | Engineer occupancy_rate at room-night grain, season_tag | PR + journal; confirm processed dataset ready for SQL load |

### Week 3 — SQL, Metrics & Analysis

| Day | Akhil K Kurian | Manuel Beracah | Joint / Team |
| --- | --- | --- | --- |
| Day 11 | Set up SQL database, create dim_segment and fact_bookings_enriched tables | Draft EDA notebook — first look at occupancy trends by segment | Standup: confirm data loaded correctly |
| Day 12 | Write KPI views — occupancy rate by segment/day | Compute rolling stddev / CoV of occupancy per segment | Cross-check SQL output against notebook numbers |
| Day 13 | Write cancellation rate and lead-time queries by segment | Rank segments by volatility contribution (Metric #6) | Identify top 2-3 volatile segments as the headline finding |
| Day 14 | Write seasonal concentration query | Dig into why top segments are volatile | PR + journal documenting the analytical narrative |
| Day 15 | Optimize/index SQL queries for dashboard performance | Draft written findings — 1-pager summary | Validate findings answer the core business question directly |

### Week 4 — Dashboard, Testing & Delivery

| Day | Akhil K Kurian | Manuel Beracah | Joint / Team |
| --- | --- | --- | --- |
| Day 16 | Set up .github/workflows/data_quality.yml | Scaffold app/dashboard.py — layout, segment ranking view | Standup: confirm CI checks running on push |
| Day 17 | Write tests/test_data_quality.py | Build volatility trend chart + segment filter | Test CI pipeline end-to-end |
| Day 18 | SQL query tuning to keep dashboard responsive | Add season/date-range filters to dashboard | Cross-review: does the dashboard answer the core question? |
| Day 19 | Final pipeline run-through — raw CSV to dashboard, one command | Polish visuals, labels, narrative text in the app | Full end-to-end test as a team; fix bugs |
| Day 20 | Prepare technical viva answers — pipeline & SQL decisions | Prepare technical viva answers — analysis & dashboard decisions | Final demo rehearsal, submit final PR + journal |

# 11. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Segment labels don't match cleanly across the three files | Build an explicit segment-mapping table in Week 1; resolve with mentor if ambiguous |
| No total_rooms_available field to compute occupancy denominator | Fall back to a derived/assumed capacity constant, document the assumption clearly |
| Cancellation reason field missing or unreliable | Lean analysis on cancellation rate + lead time instead of stated reasons |
| Date ranges across files don't overlap fully | Trim analysis window in Week 2 to the overlapping range; document what was excluded |
| SQL queries too slow for a responsive dashboard | Add indexes on segment_id and check_in_date; pre-aggregate into KPI views |

# 12. Definition of Done

- Clean, joined, version-controlled dataset with documented cleaning decisions (data/processed/)

- SQL layer with reproducible KPI and segment volatility queries (sql/)

- Live Streamlit dashboard answering the core business question with filters (app/dashboard.py)

- GitHub Actions passing data quality checks on every push

- Dashboard shows revenue at risk per segment alongside volatility metrics, not occupancy figures alone

- Both team members able to independently explain every technical decision in the pipeline during viva